TABLE OF CONTENTS

ACKNOWLEDGEMENT	iii

PREFACE	iv

LIST OF ACRONYMS AND ABBREVIATIONS	v

1	INTRODUCTION	1

1.1	Context	1

1.2	Challenges	1

1.3	Vision	2

2	POLICY OBJECTIVES	3

2.1	Overall Objective	3

2.2	Specific Objectives	3

2.3	Definition	3

3	BASIC PRINCIPLES	4

4	ROLES AND RESPONSIBILITIES OF INSTITUTIONS	6

4.1	Ministry of Works and Housing	6

4.2	CWSA	6

4.3	District Assemblies	7

4.4	Communities (Towns) - WSDBs and WATSANs	7

4.5	Private Sector	7

4.6	Other Stakeholders	8

5	SMALL TOWNS WATER SUPPLY PROJECT CYCLE	8

5.1	Project Promotion	8

5.2	Community Selection and Approval	8

5.3	Community Mobilisation	8

5.4	Hygiene Education and Sanitation	9

5.5	Participatory Planning	9

5.6	Design	9

5.7	Construction	9

5.8	Operation and Maintenance	9

5.9	Post Project	9

6	SUSTAINABILITY	10

6.1	Operation and Maintenance	10

6.2	Major Repair, Replacement and Rehabilitation	10

6.3	Future Expansion	10

7	CAPACITY BUILDING	11

8	ENVIRONMENTAL MANAGEMENT	11

9	FUNDING	11

10	SPECIFIC IMPLEMENTATION STRATEGIES	11

10.1	Project Management	11

10.2	Promotion	12

10.3	Community Mobilisation	12

10.4	Health/Hygiene Education and Promotion	12

10.5	Participatory Planning	12

10.6	Design	13

10.7	Construction	14

10.8	Operation and Maintenance	14

10.9	Sanitation	15

10.10	Monitoring and Evaluation	16

10.11	Post Project Support	16

GLOSSARY	17

# ACKNOWLEDGEMENT

This policy document has been prepared with the invaluable assistance of Ms. Charlotte Engmann, CWSA Small Towns Co-ordinator and author of most of the previously existing policy documents. The invaluable contribution made by Mr. R. K. D. Van Ess, CWSA Technical Director, Mr Ulrik Netterstrom, DANIDA Consultant, and the Technical Review Committee made up of representatives of the three zones, namely, Messrs. Abdulai Salifu, Komba Serchen and Francis K. Enu,  and all others in diverse ways to ensure adequate review, are acknowledged with gratitude.

# PREFACE

The CWSA was established by an Act of Parliament to facilitate the provision of safe water and related sanitation services to rural communities and small towns. Until recently, activities in the Small Towns sub-sector were governed by policy documents which needed to be harmonised, disseminated and operationalised at the local, regional and national levels.

The Ministry of Works and Housing, acting through the CWSA, sought to achieve better co-ordination and management of activities in the Small Towns sub-sector, by reviewing the existing policy documents to ensure harmonisation and adequate dissemination. In pursuance of this, a Technical Review Committee was established to co-ordinate, assimilate and review comments and contributions made at the local and regional levels. In addition, focus group discussions, consultative meetings and workshops with other stakeholders were organised to solicit views for the review.

The key policy directives to facilitate delivery of water supply services have been presented in the revised policy document. The objective is to improve coverage of potable water to 85 % of the populace by 2015.

The revised document is presented in three volumes, and basically sets out the policy and implementation guidelines to achieve the desired objective of enhancing development of the sub-sector and therefore shall be used by relevant stakeholders at all levels. This document is Volume I of the revised document.

# LIST OF ACRONYMS AND ABBREVIATIONS

| CWSA | Community Water and Sanitation Agency |
| --- | --- |
| DA | District Assembly |
| DWST | District Water and Sanitation Team |
| EPA | Environmental Protection Agency |
| ESA | External Support Agency |
| FMP | Facilities and Management Plan |
| GoG | Government of Ghana |
| GSB | Ghana Standards Board |
| GWCL | Ghana Water Company Limited |
| ISO | International Standards Organisation |
| MLGRD | Ministry of Local Government and Rural Development |
| MOE | Ministry of Education |
| MOH | Ministry of Health |
| MWH | Ministry of Works and Housing |
| NGO | Non-Governmental Organisation |
| NCWSP | National Community Water and Sanitation Programme |
| O&M | Operation and Maintenance |
| RCC | Regional Co-ordinating Council |
| RWST | Regional Water and Sanitation Team |
| STWSP | Small Towns Water Supply Project |
| WATSAN | Water and Sanitation Committee |
| WHO | World Health Organisation |
| WRC | Water Resources Commission |
| WSDB | Water and Sanitation Development Board |

# INTRODUCTION

## Context

The Community Water and Sanitation Agency was established by an Act of Parliament, Act 564 of 1998, with the objective of facilitating the provision of safe water and related sanitation services to rural communities and small towns.

The establishment of the Agency is in support of the on going National Community Water and Sanitation Programme (NCWSP), which was launched in 1994. The Programme seeks, among others to achieve an accelerated and equitable delivery of improved water and related sanitation facilities to rural communities and small towns within the context of a decentralised local government administration.

Additionally, as a result of water sector reforms leading to the establishment of the Ghana Water Company Limited (GWCL) previously GWSC, to be responsible for provision of safe water and sewerage systems to larger urban communities; the GWCL has transferred the management of a number of less viable but relatively large existing water supply systems to the CWSA for community management under the NCWSP.

With this background, the nature and sizes of towns to be supported by the CWSA for provision of safe water and related sanitation facilities have changed. The need to review existing policy on “small towns” water supply and to re define the towns with respect to size, are considered crucial towards enhanced development of the sector.

## Challenges

The current status of water supply and sanitation in the country leaves much to be desired. The coverage of water supply services in most rural communities is very low (about 41%, yr 2000). The status of sanitation is even worse.

In an attempt to improve on the situation and to increase coverage in rural communities and small towns, the NCWSP was launched with the following strategic objectives;

- Provide basic water and sanitation services to communities that will contribute towards the capital cost and also pay the normal operation, maintenance and repair cost of their facilities;

- Ensure sustainability of the facilities through community ownership and management, community decision-making in the planning and design of facilities, active involvement of women at all stages of the programme, private sector involvement in the provision of goods and services, and public sector promotion and support;

- Maximise health benefits by integrating water, sanitation and hygiene education interventions, including support to establish community level capabilities for hygiene education and latrine construction.

These strategic objectives pose a number of challenges for CWSA with regard to provision of water and related sanitation facilities to “small towns”.

Agriculture is the economic mainstay of most rural communities with a considerable level of subsistence and low household incomes, thereby impacting on the ability of individual communities to mobilise adequate financial resources to meet capital, operation and maintenance cost requirements.

Literacy rates are generally low and require that support be provided to build on existing community level capabilities towards achieving community ownership and management of facilities provided under the NCWSP. Since communities fall within the areas of jurisdiction of district assemblies, the supportive roles of these assemblies and how they relate to the communities in the context of community ownership and management of facilities need to be clearly defined.

Additionally, the structure and pattern of human settlements in Ghana require that thresholds based on socio economic factors be established to determine which individual communities can be supported under the NCWSP.

These challenges need to be addressed adequately through effective policy formulation and implementation strategies for provision of water and related sanitation facilities to “small towns”.

## Vision

Water Supply and Sanitation are essential to the well being of every community. CWSA shall therefore endeavour to provide basic water supply and sanitation facilities to “small towns” which are prepared to meet the strategic requirements of the NCWSP. Communities will be made aware of the public health benefits of good water supply and sanitation services to enable them express demand. The strategic plans of the CWSA envisage about 85% coverage of water supply and improved sanitation facilities by the year 2015.

# POLICY OBJECTIVES

## Overall Objective

To improve on the public health and economic well being of communities described as Small Towns through provision of adequate, safe and sustainable water for domestic, commercial and industrial purposes in a planned and coordinated manner, with integrated hygiene education and sanitation interventions.

## Specific Objectives

- To provide basic water and sanitation services to Small Towns that will contribute towards capital cost and pay normal operation, maintenance and repair costs of their facilities.

- To ensure sustainability through effective community ownership and management of facilities, active participation of women, public sector facilitation and private sector provision of goods and services.

- To maximise health benefits through integration of water, sanitation and hygiene education interventions.

## Definition

Within the context of this policy formulation, and given the mandate of the CWSA, Small Towns are defined as communities of between 2,000 and 50,000 population who require improved water supply and related sanitation facilities.

The towns are further categorized based on population as follows:

| Category I | 2,000 - 5,000 |
| --- | --- |
| Category II | 5,001 - 15,000 |
| Category III | 15,001 - 30,000 |
| Category IV | 30,001 - 50,000 |

These categories shall form the bases for establishing per capita consumption for design. These towns must be prepared to manage their piped water supply systems in an efficient and sustainable manner.

# BASIC PRINCIPLES

1.	Towns shall be supported through project interventions to provide improved Water Supply and Sanitation Facilities only if they are prepared to pay their share of the capital cost contribution and take up all Operations and Maintenance Costs.

Capital cost contributions for Towns shall be as follows:

- 5% for Basic Water Supply Services;

- 50% of the Additional Cost for Levels of Service Higher than Basic Water Supply Services;

- 100% for House Connections;

Institutions shall contribute 5% for Institutional Latrines with support from DAs, where necessary.

2.	District Assemblies shall be the focal point for delivery of water and sanitation facilities and Government Agencies (CWSA) as facilitators and regulators, providing policy guidelines and setting standards, and providing back-up professional support to District Assemblies.

3.	DAs to benefit from project interventions shall be selected in collaboration with the respective Regional Coordinating Councils (RCCs).

4.	Districts shall be selected and prioritised based on established need and evidence of demand e.g., letters of demand, poor public health status due to prevalence of water borne diseases and inadequate water and sanitation facilities.

5.	Districts, with RWST facilitation, shall select and prioritise towns based on the following:

30%	-  Demand:

- 15%	-  Past Community Initiated Projects

- 10%	-  Community Based Organizations

- 5%	-  Letters of Request for Water Supply Systems

70%	-  Need:

  - 40% -  Prevalence of Waterborne Diseases

  - 30% -  Inadequate Water and Sanitation Facilities

Where necessary, availability of power supply from the National Grid, ethnic considerations, absence of factional conflict, etc., shall be used to prioritise towns.

Final selection of the towns shall be based on full payment of capital cost contributions. Necessarily, all selected towns shall be supported to provide improved water supply and sanitation facilities irrespective of existing hydrological and hydro geological conditions.

- A Water and Sanitation Development Board (WSDB) shall be established in each town for the overall management of Water Supply and Sanitation Facilities. WATSANs shall be formed in the various zones/wards of a given town to provide complementary support services.

- The membership of WSDBs shall exclude Traditional Authorities and DAs. Where necessary, they may participate in WSDB meetings as observers.

- Tariffs shall be set by the WSDBs in accordance with CWSA approved tariff setting guidelines. DAs shall review and approve all tariffs. Any reduction in expected tariff revenue as a result of action by the DA, e.g., reduced tariff, etc., shall require that the DA pay the difference in revenue into the WSDB account. The CWSA in collaboration with the RCC shall ensure compliance.

9.	Women shall be involved at all stages of the project cycle, and at all levels of implementation of the National Water Supply and Sanitation Programme.

10.	Promotion of hygiene education and sanitation shall be incorporated into the provision of water supply services.

11.	Provision must be made for coverage of institutions such as schools, clinics and markets under any Small Towns water supply and sanitation scheme. These institutions must arrange to be provided with adequate water and sanitation facilities.

12.	The private sector shall be the provider of consulting, construction and other related essential services for delivery of Water and Sanitation Facilities. The private sector may provide services for operation and maintenance of completed facilities.

13.	Procurement of the services of private sector consultants and contractors shall be in accordance with the procurement guidelines of the GoG. As much as possible, associations through joint venture or sub contracting arrangements between local and international companies, shall be encouraged for their mutual benefit.

14.	Hardware and software consultancy shall be combined in one consultancy contract.

15.	Water supply and sanitation facilities shall be financed through Government, Donor and Private Sector funding arrangements.

16.	A feasibility study shall be carried out to enable adequate preparation of proposed Small Towns water supply and sanitation projects.

17.	The normal duration of a typical project cycle shall be three to four years including one-year post-project support.

18.	The implementation of Small Towns water supply and sanitation projects shall be in accordance with the regulations of the Environmental Protection Agency (EPA) and Water Resource Commission (WRC).

# ROLES AND RESPONSIBILITIES OF INSTITUTIONS

## Ministry of Works and Housing

- To set and revise Water and Sanitation Sector Policies upon recommendations made by the CWSA.

## CWSA

Head Office

- To recommend policies to the Ministry of Works and Housing and set strategies, procedures and standards for Small Towns Water Supply and Sanitation.

- To source funds both nationally and internationally for Small Towns Water Supply and Sanitation.

- To provide back-up support to Regional Offices for Monitoring and Evaluation.

- To disseminate sector policies to all stakeholders.

- To let and manage contracts at the national level to consultants and contractors.

Regional Offices (RWST)

- To provide professional back-up services to district assembly staff;

- To monitor the progress of the Project Cycle for Small Towns Water and Sanitation;

- To enhance sector capacity building through provision of training opportunities to stakeholders at the local, regional and national levels;

- To monitor the effectiveness of CWSA policies and guidelines and to initiate review where necessary;

- To let and manage contracts at the regional level to consultants and contractors.

## District Assemblies

- To receive and vet applications from communities, pre select and prioritise them for projects as and when funds become available;

- To monitor Operation and Maintenance of Systems in terms of the Financial, Technical and Administrative performances;

- To periodically audit WSDB accounts (at least quarterly);

- To review and approve community tariffs in accordance with tariff setting guidelines;

- To provide technical approval for WSDB plans (extensions etc.);

- To actively support DWST to provide technical support to WSDBs;

- To let and manage contracts at the district level to consultants and contractors.

## Communities (Towns) - WSDBs and WATSANs

- To prepare and execute plans for provision of improved water supply and sanitation facilities;

- To mobilise funds to pay their share of the capital cost contribution and take up all operations and maintenance costs;

- To set tariff;

- To set application procedures, connection and re-connection fees;

- To build the requisite capacity to ensure sustainability of facilities provided;

- To maintain financial records for O & M and provide records to DA and CWSA for inspection;

- To audit financial records internally;

- To present reports on management of water supply system twice yearly to the entire community (town);

- To facilitate sanitation and hygiene education activities in the towns.

## Private Sector

The private sector shall be responsible for the provision of relevant services. These services shall include but not limited to:

- Consultancy (design and construction supervision, hydro geological, training, mobilisation and hygiene promotion, institutional support, etc.,);

- Construction;

- Supply of equipment, spare parts, etc.;

- Operation and maintenance of water supply and sanitation infrastructure including electrical/mechanical equipment;

- Management of Water Supply Schemes.

## Other Stakeholders

The Ministries of Local Government and Rural Development (MLGRD), Education (MOE), Health (MOH), NGO's, Academic and Research Organisations and Civil Society shall provide the necessary support for effective implementation and sustainability of Small Towns Water Supply and Sanitation Projects.

# SMALL TOWNS WATER SUPPLY PROJECT CYCLE

The implementation of each Small Towns Project shall follow the following cycle:

## Project Promotion

Information on the Small Towns Project shall be disseminated in the prospective Community to enable residents to be familiar with the project cycle and procurement procedures. This shall be done in collaboration with the DAs.

## Community Selection and Approval

Each Community shall be selected and approved by the District Assembly in collaboration with the CWSA.

## Community Mobilisation

An extension team comprising technical and non-technical personnel shall be engaged to provide relevant community mobilisation and extension services in each beneficiary community. WSDBs and WATSANs shall be established and trained to facilitate mobilisation of capital cost contributions.

## Hygiene Education and Sanitation

Hygiene education shall be provided in a participatory manner by trained WATSANs in collaboration with Environmental Health Assistants (EHAs) and School Health Co-ordinators, to facilitate observance of personal and environmental hygiene in the community. Additionally, activities towards start up of a household sanitation programme shall be initiated. Hygiene education shall be carried out at every stage of the project cycle.

## Participatory Planning

Participatory planning shall be carried out in an interactive manner to ensure that beneficiary communities are adequately informed and are responsible for decisions made on standpipe positions, selection of water sources, preliminary design layout, management option, etc. The Communities shall be assisted to prepare their Facilities and Management Plans.

## Design

Water supply systems shall be adequately designed to provide reliable and good quality water in sufficient quantity over the design period. All designs are to be finalised in collaboration with the respective communities.

## Construction

Construction of the systems shall be in accordance with the agreed specifications and conditions of each contract. Particular attention shall be paid to the time schedule, quality and cost of construction.

## Operation and Maintenance

All operation and maintenance requirements shall be specified and documented by the Consultant, and shall be complied with by operators and managers of the systems.

## Post Project

The CWSA shall be assisted to provide relevant post project support (up to one year) to beneficiary communities and DWSTs to promote achievement of system sustainability, and to enable lessons to be learnt for design of future Small Towns Projects.

# SUSTAINABILITY

A system may be considered to be sustainable if it provides reliable and good quality water in sufficient quantity over the design period of the system. To ensure sustainability, the system needs to be adequately designed and all operation and maintenance requirements should be met, with the implication that:

- Communities ensure the setting and payment of adequate tariffs, and that the systems are managed in a transparent and accountable manner;

- The CWSA regional offices and DAs ensure effective community management of the systems by monitoring and advising on the administrative, technical and financial performances of the WSDBs.

## Operation and Maintenance

Communities are required to meet the full cost of normal operation and maintenance and minor repairs through tariffs.

## Major Repair, Replacement and Rehabilitation

Communities through tariffs shall undertake all major repairs and replacements.

Cost sharing arrangement and procurement procedures for total rehabilitation of existing system components shall be the same as for new systems.

## Future Expansion

The cost of expansion of the system to additional area(s) shall be borne by the respective community from tariff revenue and other sources, provided the:

- Area(s) to be covered is(are) identified as integral part of the community and not uniquely separated; and

- Existing water resources have adequate potential to cater for any expansion.

Where communities are uniquely separated from the additional areas to be covered, these areas shall be provided with systems following the CWSA approved cost sharing and procurement procedures for new systems, provided the:

- Additional population to be served is above 2,000; and

- Existing water resources are adequate.

# CAPACITY BUILDING

Training shall be provided to all key stakeholders at the local, regional and national levels as an integral part of Small Towns Projects.

The CWSA shall be supported by the private sector to provide relevant training to various categories of personnel to upgrade skills and capabilities.

Accredited academic institutions shall provide specialised training courses to consolidate the sector training efforts made by the CWSA.

Joint venture partnerships between local and foreign companies shall be encouraged to promote technology and know how transfer.

# ENVIRONMENTAL MANAGEMENT

The implementation of all Small Towns Projects shall comply with the environmental regulations of the Environmental Protection Agency (EPA).

The CWSA, District Assemblies and prospective Communities shall be supported by the EPA to ensure compliance.

# FUNDING

The CWSA, in partnership with External Support Agencies (ESA), the Government of Ghana, District Assemblies and Communities, shall source funding for the implementation of Small Towns Projects.

The disbursement of all funds for eligible payments shall follow the Donor specific and GoG approved financial and accounting procedures.

# SPECIFIC IMPLEMENTATION STRATEGIES

## Project Management

a.	A Project Steering Committee shall be established to provide technical advisory services, progress monitoring and management support to each Small Towns Project. The committee shall comprise selected representatives of the CWSA, Sector Ministries, RCC(s), Donor and Consultant.

b.	Project Progress Monitoring shall be primarily through field visits and meetings to be held at least quarterly at which progress reports and other pertinent issues shall be presented and discussed.

## Promotion

The District Assemblies, through the DWSTs and with the support of CWSA Regional Offices, shall ensure that all communities that are prospective beneficiaries of a Small Towns Project, are duly sensitised and made aware of eligibility criteria and the various activities to be undertaken at the community level to enable participation in the project.

## Community Mobilisation

a.	This shall normally be of about 3 months duration. A mobilization assessment report shall be submitted to the CWSA and the relevant District at the end of this phase. An extension team shall be engaged to provide relevant community mobilisation and extension services in each beneficiary community.

b.	During Community Mobilization, activities to be carried out shall include the following:

1.	Project information to communities;

2.	Preparation of baseline socio economic and feasibility studies;

3.	Support to communities to establish WSDB and WATSANs in accordance with a constitution;

4.	Support to communities to open bank accounts;

5.	Mobilization of the community to pay its share of capital cost contribution (to be completed before commencement of civil works);

6.	Training of WSDB and WATSANs; and

7.	Preparation of FMPs.

## Health/Hygiene Education and Promotion

Health/Hygiene Education and Promotion programmes shall be designed in accordance with the policies and practices of the Ministry of Health. Hygiene education shall be carried out by trained WATSANs at the zonal/ward level to include men, women and children. The education carried out shall ensure water utilisation from improved sources all year round.

The use of discussion fora, audio-visual materials, etc., shall be encouraged.

## Participatory Planning

This shall be carried out in an interactive manner among the consultant, community, WSDB and district assembly staff, with conceptual designs being progressively refined.  This will normally last about six months.

Communities shall be supported to undertake the following, among others;

1.	Determination of positions of standpipes and possible pipe routing;

2.	Identification of sources of water, where technically feasible alternatives exist;

3.	Securing land rights for water supply projects;

4.	Selection of management option for the operation and maintenance of the water supply system;

5.	Preparation of Facilities and Management Plan (FMP) with preliminary Water Supply Designs and arrangements for managing the operation and maintenance of the Water Supply System to be provided.

## Design

a.	All designs shall be in accordance with the CWSA Design Criteria and shall be supported by a design report to be made available to CWSA.  Hydraulic designs shall be carried out by means of a computer program acceptable to the CWSA. Supporting calculations or computer printouts shall be submitted with all designs. Engineering designs shall be simple without excessive automation.

b.	Equipment specifications shall be in accordance with British or ISO codes and standards. Codes accepted by the Ghana Institution of Engineers shall be used, where necessary.

c.	Water supply system design shall consist of:

1.	Source selection;

2.	Design of boreholes, treatment units and other ancillary structures;

3.	Hydraulic and engineering design of storage reservoirs/tanks transmission and distribution networks.

4.	Selection of Electro mechanical equipment.

d.	The main water supply technologies to be adopted shall include:

1.	Spring or highland water supply systems;

2.	Borehole based piped systems;

3.	Surface water/Slow sand filtration piped systems;

4.	Other technologies to be adopted, where necessary.

e.	Water source selection shall be according to the following priorities:

- Groundwater abstraction

- Springs

- Relatively unpolluted surface water sources

- Polluted surface water sources

f.	Energy source selection shall be according to the following priorities:

- Grid Electricity;

- Solar Energy;

- Diesel Generator

g.	Water sources shall be protected by prohibiting human activities within 100 meters radius of the source in case of surface water, and 50 meters in case of ground water.

## Construction

Construction shall be carried out in accordance with the specifications and conditions set out in the Contract Document.  Emphasis shall be placed on:

Time	- The agreed time schedule for project completion;

Cost	- The project cost shall be kept within the contract sum;

Quality  - The quality of construction shall be in accordance with the drawing and specifications in the contract.

The progress of construction shall be monitored by CWSA in accordance with these basic principles and the detailed requirements of each works contract.

All works contracts shall include limited supply of basic water quality monitoring kits, spares, maintenance tools and occupational safety equipment.

## Operation and Maintenance

a.	All small towns water supply systems shall be operated and maintained in a manner to ensure sustainability.  A system is considered to be sustainable if it meets the following requirements:

1.	Delivering to consumers the design quantity of water, over the design life of the water supply system.

2.	Producing water to Ghana Standards Board Water Quality Standards

3.	Delivery of water in a cost effective manner (according to tariff guidelines)

4.	Delivering water in a virtually uninterrupted manner (at least 95% of the time).

5.	Planned routine and periodic maintenance are carried out for all Mechanical/Electrical equipment and Civil Works structure.

b.	Water supply systems shall be operated and maintained either directly by the community or through contractual arrangements with private companies.

c.	All operational staff of private companies/Communities engaged to operate and maintain the systems shall be provided with adequate training and shall be certified to perform their respective duties. Periodic refresher training shall be provided to such staff.

d.	Adequate records shall be kept on the operation and maintenance of the water supply systems for analysis, decision-making and reporting.

## Sanitation

a.	Sanitation, in the form of individual household latrines shall form an integral part of all small towns water supply projects.  Institutional latrines may be constructed for schools and clinics.

b.	The design of latrines shall be in accordance with acceptable design criteria and the level of affordability established through feasibility studies.

c.	Technological choice shall include the following:

    - VIP/KVIP latrines

    - Pour flush toilets

    - WC/Septic Tanks

    - Small Bore Sewers

d.	Subsidies may be applied depending on the level of affordability established during the feasibility studies. Communities/ Institutions shall pay 5% of the cost of institutional latrines.  Generally, the following subsidies shall apply:

|  | Category |
| --- | --- |
| Technological Choice | I | II | III | IV |
| VIP/KVIP latrines | 45 | 40 | 35 | 30 |
| Pour flush toilets | 45 | 40 | 35 | 30 |
| WC/Septic Tanks | 45 | 40 | 35 | 30 |
| Shared Household Facilities | 45 | 40 | 35 | 30 |
| Small Bore Sewers including Treatment | - | - | 100 | 100 |

e.	Construction of latrines shall be assigned to small-scale contractors in lots for which prices may be negotiated or obtained by tender.  Typical designs for both household and institutional latrines shall be provided by the CWSA for adaptation.

f.	Sanitation shall be promoted through social marketing techniques.  A revolving fund shall be established for construction of sanitation facilities through projects for interested and pre qualified households.

## Monitoring and Evaluation

a.	Monitoring

Progress monitoring of projects shall be carried out to ensure compliance and to improve on performance over the duration of the project.

Monitoring of projects shall be carried out at two levels:

- Technical

- Expected Outputs

- Quality of Works

- Administrative/Managerial

- Personnel Capacity

- Judicious use of Resources and Equipment

- Adherence to Workplans and Schedules

b.	Evaluation

Project evaluation shall be carried out twice yearly through mid-year and end-of-year reviews. End-of-project evaluation shall be carried out for all projects.

All relevant stakeholders shall be involved in project evaluation, especially the end-of-project evaluation. Stakeholders shall include:

- Beneficiary Communities

- Donors

- Government Agencies

- MWH, MLGRD

- CWSA

- District Assemblies

## Post Project Support

A one-year post project support shall be included as part of the normal project cycle. In addition to this, the CWSA regional offices shall follow-up on all completed projects. They shall be assisted to provide relevant post project support to beneficiary communities and DWSTs. They shall monitor the performance of WSDBs, particularly with regard to the administrative, technical and financial management of the water supply systems.

# GLOSSARY

Basic Level of Water Supply Service: Service level established based on the existing technical, financial and socio economic characteristics of the town, resulting in an all year round production of a minimum of 20 litres and 60 litres per capita of potable water for Standpipes and House Connections, respectively.

Capital Cost: The total cost of construction of a water/sanitation facility.

Community: Town to be provided with water supply and sanitation related facilities.

Hardware Consultancy: Consultancy services for drilling, design and construction supervision.

House Connection: Extension of water supply from the distribution network to individual premises. The extension can be to a yard tap and/or several taps with internal plumbing.

Household: The family unit comprising the father, mother, children and other dependants.

Institution: Educational, health and commercial establishments located in the town.

Post Project Support: Technical assistance provided within a one-year period as part of the normal project cycle, which commences from the date of commissioning of the completed water supply facility. During this period, project funds shall be used to remedy any defects for which the contractor is not liable.

Project Cycle: Complete set of project implementation activities, sequentially arranged from inception to end.

Software Consultancy: Consultancy Services for mobilisation, training etc.

Uniquely Separate: Two or more settlements, which are not homogeneous in character and are geographically separated from each other.

# Footnotes

Population and housing census, 2000

# Text boxes

GOVERNMENT OF GHANA

MINISTRY OF WORKS AND HOUSING

COMMUNITY WATER AND SANITATION AGENCY

SMALL TOWNS

SECTOR POLICY

May, 2004